DESIGN DOCUMENT

Spring Boot 4.x MCP Migration

Backward-Compatible Architecture with Gradual Transition Strategy

From: Spring Boot 2.7.18  →  To: Spring Boot 4.x + MCP

April 2026

# Table of Contents

# 1. Executive Summary

This document defines the architecture, migration strategy, and implementation plan for building a new Spring Boot 4.x application with Model Context Protocol (MCP) support, while maintaining backward compatibility with the existing Spring Boot 2.7.18 system. The old project serves as the authoritative data source during the transition period, and all interfaces are gradually migrated to the new stack.

| Attribute | Detail |
| --- | --- |
| Current System | Spring Boot 2.7.18 (Java 8/11, Spring MVC, legacy dependencies) |
| Target System | Spring Boot 4.x (Java 21+, Jakarta EE 11, Spring Framework 7) |
| MCP Scope | Model Context Protocol server — exposing business data as AI-consumable tools/resources |
| Transition Model | Strangler Fig pattern: run both systems in parallel, migrate interface-by-interface |
| Data Source | Old project REST APIs serve as the canonical data source via an anti-corruption layer |

# 2. Problem Statement & Goals

## 2.1 Current Pain Points

- Spring Boot 2.7.x reached OSS end-of-life; no further security patches without commercial support.

- The javax.* namespace is incompatible with Jakarta EE 10+ (jakarta.*), blocking ecosystem upgrades.

- No native MCP support: AI agents cannot discover or invoke business capabilities programmatically.

- Monolithic coupling makes incremental modernization difficult.

## 2.2 Design Goals

| Goal | Acceptance Criteria |
| --- | --- |
| G1: MCP-First | All business capabilities exposed as MCP tools and resources within the new system. |
| G2: Zero-Downtime | Old and new systems run simultaneously; traffic can be shifted per-endpoint. |
| G3: Data Continuity | Old project REST APIs remain the single source of truth until an interface is fully migrated. |
| G4: Gradual Migration | Each interface is migrated independently; partial migration is a valid steady state. |
| G5: Clean Architecture | New system follows hexagonal architecture; no legacy coupling leaks into the domain. |

# 3. Architecture Overview

## 3.1 High-Level Topology

The system uses a dual-runtime topology during transition. An API Gateway (or reverse proxy) routes requests to either the old or new system based on a routing table. The new Spring Boot 4.x application includes an MCP Server layer, a REST API layer, and an Anti-Corruption Layer (ACL) that translates calls to the old system.

Component Topology (logical view):

┌─────────────────────────────────────────────────────────────────────────────┐

│  Clients: Browser / Mobile / AI Agents (MCP Clients)                      │

└─────────────────────────────────────────────────────────────────────────────┘

│

┌─────────────────────────┐

│  API Gateway / Proxy    │  <-- Route table: /api/v2/* → new, rest → old

└─────────────────────────┘

/           \

┌───────────────────┐     ┌───────────────────────────────┐

│ OLD: SB 2.7.18      │     │ NEW: Spring Boot 4.x            │

│ (javax.*)           │     │ (jakarta.*)                     │

│                     │     │                                 │

│ REST APIs           │────│ Anti-Corruption Layer (ACL)     │

│ Service Layer       │     │ MCP Server (tools/resources)    │

│ Data Access         │     │ REST API v2                     │

│ Database            │     │ Domain Services                 │

└───────────────────┘     └───────────────────────────────┘

## 3.2 Module Structure (New Project)

mcp-platform/

├── mcp-platform-bom/          # Bill of Materials (dependency versions)

├── mcp-common/                # Shared DTOs, exceptions, utilities

├── mcp-domain/                # Pure domain models & ports (no framework deps)

├── mcp-acl/                   # Anti-Corruption Layer (calls old system)

├── mcp-infrastructure/         # Adapters: DB, cache, messaging

├── mcp-server/                # MCP protocol server (tools + resources)

├── mcp-rest-api/              # REST controllers (v2 endpoints)

└── mcp-app/                   # Boot application, config, main()

## 3.3 Hexagonal Architecture Layers

Each module maps to a hexagonal architecture ring. The domain core has zero framework dependencies. Ports are interfaces defined in mcp-domain. Adapters live in mcp-acl (driving adapter to old system), mcp-infrastructure (driven adapters for persistence), and mcp-server / mcp-rest-api (driving adapters for inbound protocols).

# 4. Key Technology Decisions

| Decision | Choice | Rationale |
| --- | --- | --- |
| Java version | Java 21 (LTS) | Required by Spring Boot 4.x; enables virtual threads, records, pattern matching. |
| Spring Boot | 4.x (Spring Framework 7) | Jakarta EE 11, native MCP support via spring-ai, AOT compilation. |
| MCP SDK | spring-ai-mcp-server-spring-boot-starter | First-party Spring integration; SSE + stdio transports. |
| Build tool | Gradle 8.x (Kotlin DSL) | Better multi-module support, version catalogs, convention plugins. |
| API Gateway | Spring Cloud Gateway (reactive) or Nginx | Routing split between old/new; supports header-based canary. |
| HTTP Client (ACL) | Spring 7 RestClient (declarative) | Replaces RestTemplate; type-safe, fluent API for calling old system. |
| Serialization | Jackson 3.x | Default in SB4; handles javax ↔ jakarta DTO mapping in ACL. |
| Observability | Micrometer + OpenTelemetry | Unified tracing across old and new systems. |

# 5. Anti-Corruption Layer (ACL)

The ACL is the single point of contact between the new system and the old Spring Boot 2.7.18 APIs. It translates legacy DTOs, error codes, and protocols into clean domain objects used by the new system. As each interface migrates, the corresponding ACL adapter is replaced with a direct domain implementation.

## 5.1 ACL Port Interface (mcp-domain)

Pseudocode — Domain Port:

// mcp-domain/src/main/java/.../port/outbound/LegacySystemPort.java

public interface LegacySystemPort {

/**

* Fetch paginated data from a legacy endpoint.

* @param endpoint  the legacy REST path, e.g. "/api/users"

* @param params    query parameters

* @return domain-typed page result

*/

<T> PageResult<T> fetchPaged(String endpoint,

Map<String, Object> params,

Class<T> domainType);

<T> Optional<T> fetchOne(String endpoint,

String id,

Class<T> domainType);

<T> T create(String endpoint, Object command, Class<T> domainType);

void update(String endpoint, String id, Object command);

void delete(String endpoint, String id);

}

## 5.2 ACL Adapter (mcp-acl)

Pseudocode — ACL Adapter Implementation:

// mcp-acl/src/main/java/.../adapter/LegacySystemAdapter.java

@Component

@RequiredArgsConstructor

public class LegacySystemAdapter implements LegacySystemPort {

private final RestClient restClient;          // Spring 7 RestClient

private final LegacyDtoMapper mapper;         // MapStruct mapper

private final CircuitBreakerFactory cbFactory; // Resilience4j

@Override

public <T> PageResult<T> fetchPaged(String endpoint,

Map<String, Object> params,

Class<T> domainType) {

CircuitBreaker cb = cbFactory.create("legacy-" + endpoint);

// 1. Call old system

LegacyPageResponse raw = cb.run(() ->

restClient.get()

.uri(endpoint, uriBuilder -> {

params.forEach(uriBuilder::queryParam);

return uriBuilder.build();

})

.retrieve()

.body(LegacyPageResponse.class)

);

// 2. Map legacy DTOs → domain objects

List<T> items = raw.getData().stream()

.map(dto -> mapper.toDomain(dto, domainType))

.toList();

// 3. Return clean domain page

return new PageResult<>(items, raw.getPage(),

raw.getSize(), raw.getTotal());

}

// ... fetchOne, create, update, delete follow the same pattern

}

## 5.3 ACL Configuration

Pseudocode — application.yml:

legacy:

base-url: http://old-system:8080

connect-timeout: 3s

read-timeout: 10s

retry:

max-attempts: 3

backoff: 500ms

circuit-breaker:

failure-rate-threshold: 50

wait-duration-in-open-state: 30s

sliding-window-size: 10

## 5.4 DTO Mapping Strategy

Pseudocode — MapStruct Mapper:

@Mapper(componentModel = "spring")

public interface LegacyDtoMapper {

// Old system returns javax-based DTOs with different field names

@Mapping(source = "user_name", target = "username")

@Mapping(source = "create_time", target = "createdAt",

qualifiedByName = "toInstant")

UserDomain toUserDomain(LegacyUserDto dto);

@Named("toInstant")

default Instant toInstant(String legacyTimestamp) {

return LocalDateTime.parse(legacyTimestamp,

DateTimeFormatter.ofPattern("yyyy-MM-dd HH:mm:ss"))

.toInstant(ZoneOffset.UTC);

}

}

# 6. MCP Server Implementation

The MCP Server exposes business capabilities as tools (callable functions) and resources (readable data) to AI agents. It follows the Model Context Protocol specification and uses Server-Sent Events (SSE) for streaming transport.

## 6.1 MCP Server Configuration

Pseudocode — application.yml (MCP section):

spring:

ai:

mcp:

server:

enabled: true

name: mcp-platform

version: 1.0.0

type: ASYNC             # non-blocking SSE transport

sse-message-endpoint: /mcp/messages

capabilities:

tool: true

resource: true

prompt: true

## 6.2 MCP Tool Definition

Pseudocode — Tool Provider Bean:

// mcp-server/src/main/java/.../tools/UserToolProvider.java

@Configuration

public class UserToolProvider {

@Bean

public ToolCallbackProvider userTools(UserService userService) {

// Tool 1: Search Users

var searchTool = McpServerFeatures.AsyncToolSpecification.builder()

.name("search_users")

.description("Search users by name, email, or role.")

.inputSchema(JsonSchemaBuilder.object()

.property("query", JsonSchemaBuilder.string()

.description("Search keyword"))

.property("role", JsonSchemaBuilder.string()

.description("Filter by role").enum_("ADMIN","USER","GUEST"))

.property("page", JsonSchemaBuilder.integer()

.description("Page number, 0-based").default_(0))

.required("query")

.build())

.toolHandler((exchange, request) -> {

// Parse input

var input  = parseInput(request);

var result = userService.search(

input.query(), input.role(), input.page());

return Mono.just(new CallToolResult(

List.of(new TextContent(toJson(result)))));

})

.build();

// Tool 2: Get User Detail

var detailTool = McpServerFeatures.AsyncToolSpecification.builder()

.name("get_user_detail")

.description("Get full profile for a user by ID.")

.inputSchema(JsonSchemaBuilder.object()

.property("userId", JsonSchemaBuilder.string())

.required("userId")

.build())

.toolHandler((exchange, request) -> {

var id   = extractString(request, "userId");

var user = userService.findById(id);

return Mono.just(new CallToolResult(

List.of(new TextContent(toJson(user)))));

})

.build();

return ToolCallbackProvider.from(searchTool, detailTool);

}

}

## 6.3 MCP Resource Definition

Pseudocode — Resource Provider Bean:

@Configuration

public class UserResourceProvider {

@Bean

public ResourceCallbackProvider userResources(UserService svc) {

var listResource = McpServerFeatures.AsyncResourceSpecification

.builder()

.uri("mcp://users/active-count")

.name("Active User Count")

.description("Returns the current number of active users.")

.mimeType("application/json")

.readHandler((exchange, request) -> {

long count = svc.countActive();

return Mono.just(new ReadResourceResult(

List.of(new TextResourceContents(

request.uri(), "application/json",

"{\"activeUsers\": " + count + "}"

))));

})

.build();

return ResourceCallbackProvider.from(listResource);

}

}

## 6.4 MCP Prompt Templates

Pseudocode — Prompt Provider:

@Configuration

public class AnalyticsPromptProvider {

@Bean

public PromptCallbackProvider analyticsPrompts() {

var summaryPrompt = McpServerFeatures.AsyncPromptSpecification

.builder()

.name("weekly_summary")

.description("Generate a weekly business summary.")

.arguments(List.of(

new PromptArgument("week", "ISO week, e.g. 2026-W15", true)))

.promptHandler((exchange, request) -> {

String week = request.arguments().get("week");

return Mono.just(new GetPromptResult(

"Weekly Summary Prompt",

List.of(new PromptMessage(Role.USER,

new TextContent("Summarize business metrics for "

+ week + " using the available tools.")))

));

})

.build();

return PromptCallbackProvider.from(summaryPrompt);

}

}

# 7. Service Layer & Data Source Routing

The service layer decides where data comes from: the old system (via ACL) or the new system (direct domain repository). A feature-flag-driven router makes this transparent to consumers.

## 7.1 Data Source Router

Pseudocode — Router Pattern:

// mcp-domain/src/main/java/.../port/inbound/UserService.java

public interface UserService {

PageResult<UserDomain> search(String query, String role, int page);

Optional<UserDomain> findById(String id);

}

// mcp-infrastructure/src/main/java/.../service/UserServiceImpl.java

@Service

@RequiredArgsConstructor

public class UserServiceImpl implements UserService {

private final LegacySystemPort legacyPort;   // ACL → old system

private final UserRepository   userRepo;     // new system DB

private final FeatureFlagService flags;

@Override

public PageResult<UserDomain> search(String query, String role, int page) {

// Phase 1: All from legacy

// Phase 2: Feature flag controls source

// Phase 3: All from new system

if (flags.isEnabled("user.source.new")) {

// ─── NEW path: direct database query ───

Specification<UserEntity> spec = UserSpec.search(query, role);

Page<UserEntity> dbPage = userRepo.findAll(spec, PageRequest.of(page, 20));

return PageResult.from(dbPage, UserEntity::toDomain);

}

// ─── LEGACY path: call old system via ACL ───

return legacyPort.fetchPaged("/api/users",

Map.of("q", query, "role", role, "page", page),

UserDomain.class);

}

}

## 7.2 Feature Flag Configuration

Pseudocode — Flag definitions:

feature-flags:

user.source.new:       false   # Phase 1: off (use legacy)

order.source.new:      false

product.source.new:    false

inventory.source.new:  false

# To migrate users: set user.source.new = true

# Rollback: set user.source.new = false

# Once stable: remove flag, delete ACL adapter for that domain

# 8. REST API Compatibility Layer

The new system exposes v2 REST APIs that mirror the old system’s contract where needed. An API Gateway routes traffic based on version prefix and feature flags.

## 8.1 Gateway Routing Rules

Pseudocode — Gateway route config:

spring:

cloud:

gateway:

routes:

# Migrated endpoints → new system

- id: new-user-api

uri: http://new-system:8081

predicates:

- Path=/api/v2/users/**

# Legacy endpoints → old system

- id: legacy-api

uri: http://old-system:8080

predicates:

- Path=/api/v1/**

# MCP endpoint → always new system

- id: mcp-server

uri: http://new-system:8081

predicates:

- Path=/mcp/**

## 8.2 REST Controller (New System)

Pseudocode — V2 Controller:

@RestController

@RequestMapping("/api/v2/users")

@RequiredArgsConstructor

public class UserControllerV2 {

private final UserService userService;  // same service used by MCP

@GetMapping

public ResponseEntity<PageResult<UserResponse>> search(

@RequestParam String query,

@RequestParam(required = false) String role,

@RequestParam(defaultValue = "0") int page) {

PageResult<UserDomain> result = userService.search(query, role, page);

return ResponseEntity.ok(result.map(UserResponse::from));

}

@GetMapping("/{id}")

public ResponseEntity<UserResponse> getById(@PathVariable String id) {

return userService.findById(id)

.map(UserResponse::from)

.map(ResponseEntity::ok)

.orElse(ResponseEntity.notFound().build());

}

}

# 9. Migration Phases

| Phase | Description | Exit Criteria |
| --- | --- | --- |
| Phase 0: Bootstrap | Set up SB4 project skeleton, CI/CD, ACL infrastructure. No production traffic. | New app boots, connects to old system, health checks pass. |
| Phase 1: Shadow | Deploy new system alongside old. MCP Server live. All data flows through ACL from old system. | MCP tools return correct data for all domains. Integration tests green. |
| Phase 2: Canary | Migrate first domain (e.g., Users). Feature flag on. Gateway routes v2/users to new system. | 5% → 50% → 100% traffic on v2/users. Error rate < 0.1%. |
| Phase 3: Expand | Migrate remaining domains one-by-one. Each follows the canary playbook. | All domains migrated. ACL adapters unused. |
| Phase 4: Retire | Remove ACL module, shut down old system, drop v1 routes. | Old system offline. All traffic on new system. |

## 9.1 Per-Domain Migration Checklist

- Create domain entity + repository in mcp-infrastructure.

- Write data sync job (or dual-write) to populate new database.

- Implement domain service with feature-flag router.

- Create MCP tool + resource for the domain.

- Create v2 REST controller.

- Write integration tests against both paths.

- Enable feature flag in staging → run validation suite.

- Canary deploy: 5% → 25% → 50% → 100%.

- Remove ACL adapter and legacy flag for the domain.

- Update gateway: remove v1 route for the domain.

# 10. Dependency Migration Map

Key dependency changes between the old and new stacks:

| Category | Spring Boot 2.7.18 | Spring Boot 4.x |
| --- | --- | --- |
| Namespace | javax.servlet, javax.persistence | jakarta.servlet, jakarta.persistence |
| Web | spring-boot-starter-web (Servlet 4) | spring-boot-starter-web (Servlet 6.1) |
| Data | spring-data-jpa (Hibernate 5.x) | spring-data-jpa (Hibernate 7.x) |
| Security | spring-security 5.7.x | spring-security 7.x (OIDC-first) |
| MCP | N/A | spring-ai-mcp-server-spring-boot-starter |
| HTTP Client | RestTemplate | RestClient (declarative + fluent) |
| Observability | Micrometer 1.x + Sleuth | Micrometer 1.13+ / 2.x + OpenTelemetry |
| Java | 8 or 11 | 21 (LTS) — virtual threads, records, sealed classes |
| Config | application.properties | application.yml + @ConfigurationProperties (type-safe) |

# 11. Build Configuration

Pseudocode — build.gradle.kts (root):

plugins {

id("org.springframework.boot") version "4.x.x" apply false

id("io.spring.dependency-management") version "1.1.x" apply false

}

subprojects {

apply(plugin = "java")

apply(plugin = "io.spring.dependency-management")

java { toolchain { languageVersion = JavaLanguageVersion.of(21) } }

dependencies {

implementation(platform(project(":mcp-platform-bom")))

}

}

Pseudocode — mcp-app/build.gradle.kts:

plugins { id("org.springframework.boot") }

dependencies {

implementation(project(":mcp-common"))

implementation(project(":mcp-domain"))

implementation(project(":mcp-acl"))

implementation(project(":mcp-infrastructure"))

implementation(project(":mcp-server"))

implementation(project(":mcp-rest-api"))

// Spring Boot 4.x starters

implementation("org.springframework.boot:spring-boot-starter-web")

implementation("org.springframework.boot:spring-boot-starter-data-jpa")

implementation("org.springframework.boot:spring-boot-starter-actuator")

// MCP

implementation("org.springframework.ai:spring-ai-mcp-server-spring-boot-starter")

// Resilience

implementation("io.github.resilience4j:resilience4j-spring-boot3:2.x")

// Observability

runtimeOnly("io.micrometer:micrometer-tracing-bridge-otel")

runtimeOnly("io.opentelemetry.exporter:opentelemetry-exporter-otlp")

}

# 12. Cross-Cutting Concerns

## 12.1 Error Handling

Pseudocode — Global exception handling:

@RestControllerAdvice

public class GlobalExceptionHandler {

@ExceptionHandler(LegacySystemException.class)

public ProblemDetail handleLegacyError(LegacySystemException ex) {

// Translate legacy HTTP errors into RFC 9457 Problem Detail

ProblemDetail pd = ProblemDetail.forStatus(ex.getStatusCode());

pd.setTitle("Legacy System Error");

pd.setDetail("Upstream system returned: " + ex.getMessage());

pd.setProperty("legacyCode", ex.getLegacyErrorCode());

return pd;

}

@ExceptionHandler(DomainNotFoundException.class)

public ProblemDetail handleNotFound(DomainNotFoundException ex) {

return ProblemDetail.forStatusAndDetail(

HttpStatus.NOT_FOUND, ex.getMessage());

}

}

## 12.2 Security

Pseudocode — Security config:

@Configuration

@EnableWebSecurity

public class SecurityConfig {

@Bean

public SecurityFilterChain filterChain(HttpSecurity http) throws Exception {

return http

.authorizeHttpRequests(auth -> auth

.requestMatchers("/mcp/**").hasRole("MCP_CLIENT")

.requestMatchers("/api/v2/**").authenticated()

.requestMatchers("/actuator/health").permitAll()

)

.oauth2ResourceServer(oauth2 -> oauth2.jwt(Customizer.withDefaults()))

.build();

}

}

## 12.3 Observability & Tracing

Both old and new systems must propagate the same trace context (W3C TraceContext) so that distributed traces span the entire call chain, including ACL calls from new → old.

// ACL RestClient automatically propagates trace headers

// via MicrometerObservationRequestInterceptor.

// Dashboard alert rule (pseudocode):

ALERT LegacyLatencyHigh

IF histogram_quantile(0.95, rate(legacy_acl_request_seconds_bucket[5m])) > 2

FOR 5m

LABELS { severity = "warning" }

ANNOTATIONS { summary = "Legacy ACL p95 latency > 2s" }

# 13. Testing Strategy

| Layer | Test Type | Tooling |
| --- | --- | --- |
| Domain | Unit tests (pure logic, no Spring context) | JUnit 5, AssertJ |
| ACL | Integration tests with WireMock (stub old system) | WireMock, @SpringBootTest |
| MCP Server | MCP protocol conformance tests (tool invocation, SSE) | MCP Inspector CLI, custom test client |
| REST API | Contract tests (ensure v2 matches v1 semantics) | Spring Cloud Contract, RestAssured |
| End-to-End | Smoke tests against full stack (gateway → new → old) | Testcontainers, Docker Compose |
| Migration | Data comparison: new path vs. legacy path (same input, compare output) | Custom diff harness |

Pseudocode — ACL Integration Test:

@SpringBootTest

@WireMockTest(httpPort = 8089)

class LegacySystemAdapterTest {

@Autowired LegacySystemAdapter adapter;

@Test

void shouldMapLegacyUsersToDomain() {

// Stub old system response

stubFor(get(urlPathEqualTo("/api/users"))

.willReturn(okJson(LEGACY_USER_JSON)));

PageResult<UserDomain> result = adapter.fetchPaged(

"/api/users", Map.of("q", "alice"), UserDomain.class);

assertThat(result.items()).hasSize(1);

assertThat(result.items().get(0).username()).isEqualTo("alice");

}

@Test

void shouldOpenCircuitOnRepeatedFailure() {

stubFor(get(anyUrl()).willReturn(serverError()));

// Exhaust circuit breaker threshold

IntStream.range(0, 15).forEach(i -> {

assertThrows(LegacySystemException.class,

() -> adapter.fetchPaged("/api/users",

Map.of(), UserDomain.class));

});

// Circuit should now be open

// Next call fails immediately without hitting WireMock

}

}

# 14. Risk Register

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Old system becomes unavailable | High — all ACL-dependent features fail | Circuit breakers + fallback cache (stale reads). Accelerate migration of critical domains. |
| Data inconsistency (dual-write) | Medium — new and old DBs diverge | Single-writer pattern: old system is sole writer until a domain fully migrates. Event-driven sync. |
| Javax → Jakarta breaks shared libraries | Medium — compile errors | Use Eclipse Transformer or OpenRewrite recipes to auto-convert at build time. |
| MCP protocol changes | Low — AI agents break | Pin MCP SDK version; version MCP endpoints (mcp/v1/). |
| Performance regression in ACL | Medium — added network hop | Connection pooling, response caching, bulk fetch patterns. Monitor p95/p99. |

# 15. Indicative Timeline

| Phase | Duration | Key Deliverables |
| --- | --- | --- |
| Phase 0: Bootstrap | 2–3 weeks | Project skeleton, CI/CD, ACL wiring, health checks. |
| Phase 1: Shadow | 3–4 weeks | MCP Server live, all tools returning data via ACL. |
| Phase 2: Canary (1st domain) | 2–3 weeks | Feature flag on, v2 endpoint live, canary rollout. |
| Phase 3: Expand (remaining) | 2–3 weeks per domain | Repeat canary playbook per domain. |
| Phase 4: Retire | 1–2 weeks | Remove ACL, decommission old system. |

# 16. Appendix: Quick Reference

## 16.1 Spring Boot 2.7 → 4.x Migration Recipes

| Change | Action |
| --- | --- |
| javax.* → jakarta.* | Run OpenRewrite recipe: org.openrewrite.java.migrate.jakarta.JavaxMigrationToJakarta |
| WebSecurityConfigurerAdapter removed | Use SecurityFilterChain @Bean (component-based config) |
| spring.factories deprecated | Move to META-INF/spring/org.springframework.boot.autoconfigure.AutoConfiguration.imports |
| RestTemplate → RestClient | Replace RestTemplate calls with RestClient.builder().build() (fluent API) |
| Hibernate 5 → 7 | Update HQL syntax; replace Type references; review ID generation strategies. |
| @ConstructorBinding | No longer needed on top-level @ConfigurationProperties classes |

## 16.2 MCP Client Connection Example

AI agents connect to the MCP server over SSE. Example client-side configuration:

// MCP Client configuration (e.g., in Claude Desktop config)

{

"mcpServers": {

"mcp-platform": {

"transport": {

"type": "sse",

"url": "https://your-domain.com/mcp/sse"

}

}

}

}